Christmas Valley Domestic Water Supply District

Board of Commissioners Regular Meeting Minutes

Feb 11, 2026 1800 hrs

Present: Garner Wear (Chair), Jim Strong (via phone remote), Dave Crick, Debbie Crick

Dist Mgr Anderson

Absent: Uran (Vice-Chair)

Guests: None

Called to order @ 1810   by Wear

Public Comment: None

Minutes:  Dave Crick moved to approve minutes of 1-14-26, Debbie Crick 2nd, Passed unanimously (Wear, Strong, Dave Crick, Debbie Crick)

Financial Statements: Dave Crick, moved to accept financial reports, 2nd by Debbie Crick. Passed unanimously (Wear, Strong, Dave Crick, Debbie Crick)

Old Business:

Construction Funding Update:  CDBG project is in connection to mainline stage. Requires chlorination & testing process. Using state industry standard to conform w/grant rules requires more frequent lighter dose of chlorination & more sampling per each new connection. Has req’d longer time spans between samples. Strong suggested Dist Mgr contact project engineer & County Commissioner re: increased costs of sample supplies & testing req’d by this project, whether grant funding can be directed toward the add’l expenses.

Source Water Protection: Dist mgr will continue to apply for Source Water Protection (SWP) grants.

Small System Equipment:  Dist mgr will apply for funds this month rather than wait until August.

New Business:

Service Truck Sale/New Purchase:  Dist Mgr recommended selling the white Chev dually pickup truck due to its poor operating condition, limited usability, and insurance burden. Strong moved to declare truck as surplus equipment & accept sealed bids, pursuant to District Policy P-22 (Local District Rules for surplus equipment disposal) & ORS 279A.185, Dave Crick 2nd, Passed unanimously (Wear, Strong, Dave Crick, Debbie Crick). Dist Mgr will commence the sealed bid process w/i the next 30-45 days.

Appoint Budget Officer/Set Budget Calendar: Strong moved to appoint Dist Mgr as FY 25/26 Budget Officer. Wear 2nd, Passed unanimously (Wear, Strong, Dave Crick, Debbie Crick). 1st Budget Committee Mtg set for April 22, 2026. by will be included w/monthly district bills pursuant to ORS 294.426

Operator Report: None

Adjourned by Wear @ 1905 hrs w/o objection

Submitted by Jim Strong