Christmas Valley Domestic Water Supply District
Board of Commissioners Regular Meeting Minutes
July 10, 2024 1800 hrs

Present: Chair Ione Maple, Vice-Chair Stephen Hilger, Jim Strong, Dave Uran, Vacant Position #4
Dist Mgr Anderson	Guests: Garner Wear

Meeting called to order by Maple @ 1802 hrs

Public Comment: None

Strong moved, Hilger 2nd, Suspend normal order of business & proceed with appointment to fill vacant position on district board. Unanimous Yea (not including Wear)
Board reviewed single letter of interest submitted by Garner Wear. Hilger moved, Strong 2nd, appoint Wear to fill vacant position #4. Unanimous Yea (not including Wear). Dist mgr administered oath.

Maple returned to regular order of business

Minutes: Hilger moved, Uran 2nd, Approve minutes of June 12th reg mtg minutes & June 26th FY 24/25 Budget Hearing minutes. Unanimous yea (Including Wear)

Financial Statements: Hilger moved to accept, Uran 2nd Unanimous yea

Accounts Payable: Uran moved to accept, Hilger 2nd Unanimous yea

Old Business:

Construction Funding Update: Nothing new to report

Ordinance Draft(s): District Counsel finalizing drafts, board review scheduled for August board mtg

SDWRLF/CDBG Funding: Req’d district counsel’s opinion re: SDWRLF rec’d & sent to BizOR. County’s CDBG request for district funding denied by BizOR due to incomplete environmental segment submitted by Anderson Eng & subcontractor. County has assured district that it will resubmit for fall ‘24 funding period. Application period opens in July and is due Oct of this year. Anderson Eng ensures properly completed application will be submitted.

Mountain Road (County 9-04) line replacement: Project due to begin when ordered parts have arrived. Project change order issued to replace & extend service line, and installation of new fire hydrant to replace old hydrant near Tinsel/Mountain. Project will exhaust remaining dollars available from Lake County’s $920K ARPA funds grant. Dist mgr sent expense summary to county in June.

New Business:

Board Vacancy/Administer Oath of appointed member: Moved up agenda.

Operator Report: Dist Mgr discussed planned absences of staff. New connection installation req’d for new site on Holiday Rd. Dist will extend service main approx 370 ft to accommodate new service. Req’d parts on order from Bend WinSupply.

Dist Mgr has discovered, in consultation with TAG wireless telemetry company, that the 16-yr old well-pump system to office has been failing due to obsolete parts & technology. Efforts to replace usable components & upgrade when necessary have begun.

The 2-yr old Variable Flow systems for district wells has also had out-of-warranty failures and repair efforts have begun as well.

Dist Mgr initiated board discussion of commercial flat rates for customers using 2” service lines. Board will discuss further in future reg mtgs with consideration of metered rate study being completed w/i a year.

Repairmen Report: Board members reviewed repairmen's log.

Maple adjourned @ 1908 hrs w/o objection

Submitted by Jim Strong